## Chapter 2 Build Steps

| Step | Task | What it builds | Done when |
| --- | --- | --- | --- |
| 1 | Baseline current behavior | Test coverage around frozen demo/API behavior | Existing demo login, /api/me, system counts, and read-only data still pass before any spine work |
| 2 | Confirm current schema contract | Document current Xlat tables used by runtime | pb_systems, pb_members, pb_front_history, pb_privacy_buckets, and pb_custom_fields are confirmed as the current day-to-day data root |
| 3 | Add account status lookup | pb_account_statuses | Seed values exist: Active, PendingEmailVerification, Disabled, Locked, Deleted |
| 4 | Add account table | pb_accounts | Account rows have AccountId, Email, DisplayName, AccountStatusId, timestamps |
| 5 | Add role lookup | pb_roles | Seed values exist: Owner, Admin, Editor, Viewer, LimitedViewer |
| 6 | Add membership status lookup | pb_system_membership_statuses | Seed values exist: Active, Invited, Suspended, Revoked, Left |
| 7 | Add membership table | pb_system_memberships | Membership joins AccountId -> SystemId -> RoleId -> MembershipStatusId |
| 8 | Seed demo account | First real account row | Existing demo user maps to a pb_accounts row |
| 9 | Seed demo membership | First account/system membership | Demo account has Owner membership on the existing demo system |
| 10 | Add account model layer | App/API account entities or records | Code can represent Account, AccountStatus, Role, SystemMembership, MembershipStatus |
| 11 | Add current-account resolver | Login identity to AccountId | Existing demo login resolves to the seeded account |
| 12 | Add membership resolver | Account to accessible systems | Code can ask: “which systems can this account access?” |
| 13 | Add current-system resolver | Active account to active system | Demo path resolves SystemId through membership, rather than assuming the demo system directly |
| 14 | Add authorization boundary | Membership check before system reads/writes | API checks active membership before returning system data |
| 15 | Preserve existing SystemId queries | Existing data access still partitions by SystemId | Members, front history, privacy buckets, and custom fields still load under the same system |
| 16 | Add unauthorized tests | No membership means no system data | Missing/wrong membership fails cleanly |
| 17 | Add owner-access tests | Owner membership can access current system | Seeded demo owner sees the same data as before |
| 18 | Define PB Visibility Scope schema | PB-native privacy model | pb_visibility_scopes or equivalent is named and designed as PB runtime visibility authority |
| 19 | Preserve SP privacy buckets | Imported source-shaped privacy data | pb_privacy_buckets remains untouched as SP import/export fidelity data |
| 20 | Add visibility resolution rule | PB first, SP fallback | Code/design says: check PB Visibility Scope first; if absent, fall back to SP privacy bucket behavior |
| 21 | Keep PB Visibility Scope inactive until needed | Privacy boundary exists without forcing full enforcement | Owner path still works; no premature role-specific visibility behavior |
| 22 | Define audit seam | Audit boundary as future evidence point | Boundary is named, but full audit implementation waits unless a concrete feature requires it |
| 23 | Add baseline diagnostic trace boundary | Always-on Level 1 trace context for the request spine. | Account resolution, membership resolution, system resolution, authorization, data access, and error handling emit minimal structured trace facts with TraceId/CorrelationId and no sensitive content. |
| 24 | Define expanded diagnostic trace mode | Level 2 diagnostic tracing controlled by a future flag. | The design names Expanded Diagnostic Trace as optional flag-controlled logging and identifies the additional non-sensitive detail it may emit. |
| 25 | Final Chapter 2 verification | Whole spine works end-to-end | Demo account signs in, resolves membership, resolves system, passes authorization, reads existing system data unchanged |